**Point Richmond Ridge**

**Homeowners’ Association**

**Reserve Fund Study 2024 Annual Report Summary**

The PRR HOA BOD reviews and updates a Reserve Study annually in accordance with

Washington State Legislature *RCW*[***64.38.065***.](http://app.leg.wa.gov/RCW/default.aspx?cite=64.38.065) The Reserve study is supplemental to the operating and maintenance budget and estimates the anticipated major maintenance, repair, and replacement costs, whose infrequent and significant nature make them impractical to be included in an annual budget. The Reserve Fund Study Report for 2024 is based upon a formal Reserve Study done by the Reserve Study Group in August 2024.

This report was reviewed and approved by the PRR HOA Board on 8/21/2024.

# Background

1. The Point Richmond Ridge Homeowners’ Association (PRR HOA) is responsible for maintenance of the common areas (Tracts A through J) and streets, as well as enforcement of the Maintenance and Protective Covenants (M&PCs). The assets include a playground, several forested “open areas” and “landslide/erosion hazard areas.” To accomplish this, the HOA has an annual operating budget for ongoing/regular expenses and a reserve fund for periodic, major maintenance expenses. The subject of this projection is the PRR reserve fund.
2. The maintenance standard for roads is specifically stated to “… conform to, Pierce County private road standards …” With respect to common areas, the standard is “… Pierce County Development Regulations for Gig Harbor …” These are part of the Articles of Incorporation.
3. Homeowners are required by the Covenants (M&PCs) to pay dues to the HOA to cover the responsibilities of the HOA.

General Premises

1. The PRR reserve fund will be maintained by annual contributions such that the total amount of the funds will remain greater than zero in all years. Homeowner dues will be adjusted as necessary to ensure the funds remain adequate.
2. A primary objective is to avoid the need for special assessments; but replacement or asphalt resurfacing of the roads would likely require an assessment or significantly higher dues. An alternate to road resurfacing is to continue patching and sealcoating. However, this too will require dues increases, but significantly lower increases.
3. The HOA will attempt to maintain a consistent contribution rate to the reserve fund for a few years at a time to avoid frequent dues adjustments; but the dues will be adjusted as required to adequately fund the reserves.
4. The current reserves projection is based on the required 30-year time frame, 2025-2055.
5. The reserve fund is designated to cover maintenance of the following “capital” assets owned by the HOA. Effectively, the funds are intended to extend the usable life of the assets. Funds will be used from the reserves for this maintenance.
   1. Roads - including all patching, sealing, and repairs
   2. Storm drainage system – including cleaning and repairs
   3. Tract B - playground equipment, surfacing, borders, and plants
   4. General signage – e.g. stop signs
   5. Mailboxes – need to be replaced periodically
6. Reserve Fund exclusions:
   1. Major Replacement or Asphalt Resurfacing of the Roads. Basis: With proper routine maintenance and spot repairs, the roads should not need to be replaced during the 30-year reserve projection. If the roads need major repair or replacement at some point, the current plan may require a special assessment. No special assessment is envisioned within the time frame of this projection (up through 2055).
   2. Replacement of the Entry Monuments. Basis: The intent is to maintain these in good repair through the annual operating budget such that they do not need to be replaced.
   3. Tree Removal or Maintenance of the Open Areas and Buffers. Basis: These activities are designated to be funded from the annual operating budget and provisions are made there based on experience.
   4. Repairs for Major Damage Due to Acts of God (e.g. earthquake, landslide, severe windstorm). Basis: These, by nature, are unpredictable and could far outstrip any reasonable provisions.
   5. Contingency. Basis: The projected total accumulated funds in the reserve account each year provide an adequate contingency over and above annual requirements.

# Basis for Projections

1. Following are the bases for the reserve fund costs:

| **Line No.** | **Description** | **Maint.**  **Cycle, yrs** | **Cost Basis** | **Inflation** |
| --- | --- | --- | --- | --- |
| 1 | Street Maintenance (patching) | 5 | $38,887 (start 2023) | 5%/yr |
| 2 | Street Maintenance (crack fill) | 1 | $2,000 (start 2024) | 5%/yr |
| 3 | Street Sealcoating | 5 | $50,974 (start 2024) | 5%/yr |
| 4 | Playground Equipment Replacement | 30 | Est’d $30,000 (In 2037) |  |
| 5 | Playground Surface Replacement | 3 | Est’d $2,700 (In 2024) | 3%/yr |
| 6 | Playground Border Replacement | 5 | $4,057 (2026) | 3%/yr |
| 7 | Tract D Resurfacing | 5 | $8,115 (2027) | 3%/yr |
| 8 | Tract B Tables | One time | $3,710 (2027) |  |
| 10 | General Signage | 10 | $600 (2030) | 3%/yr |
| 11 | Mailboxes | 30 | $17,041 (2027) |  |

1. Reserve Fund Accumulation Basis:
   1. The reserve fund consists of:
      1. Money market account (MMA) – liquid assets
      2. CD or other conservative, interest-bearing account (AAB CD)
      3. Annual payments into the account from dues – year-end transfer
   2. The amount in the reserve fund was $19,668 as of 8/31/2024;
   3. The estimated contribution for 2025 is $267 per year per homeowner or approximately $22,000, a contribution rate of approximately 45%.
   4. The contribution may vary year over year. It is intended that surplus or unallocated funds left at year-end in the operating budget would incrementally be contributed to the reserve fund.
   5. With effective bidding of work, the reserve fund will benefit from costs below those projected. Conversely, if the inflation rate increases significantly there may be a need to increase contributions and dues.

# Reserve Funding/Projections

Roadway maintenance is the largest expenditure that we incur. The developer did not build the roads to Pierce County standards and therefore, the county did not assume ownership, leaving the task of maintenance to the HOA. Under the current proposed plan, and at the suggestion of paving consultants, we will continue to repair potholes every 5 years and crackfill every year. In addition to the repairs, we will propose to sealcoat the roads every 5 years beginning in 2024. Those two combined, amount to over $1,100,000 over the next 30 years.

Other large expenditures will be Mailbox replacement in 2027 ($17,000) and new Playground equipment in 2037 at an estimated cost of $30,000.

The only income sources the HOA has are the annual homeowner dues. Currently, this is at $600/year with approximately $260 of that going to Reserves. Assuming general operating costs to increase due to inflation at a rate of 2% annually and no increase in dues, that contribution will decrease every year. At this current amount, the HOA will run out of funds in 2029 we will be in the red from there on and never recover (expenses will outpace income every year).

The PRRHOA Board of Directors is proposing to maintain the current HOA dues at $600 through 2026. In order to keep the reserves fully funded to meet the future costs, the dues will have to be increased in 2027 to $700, and again in 2029 to $800 and remain at that level through 2031. Any further increase will need to be evaluated at that time. These increases will assure that we would always have enough funds to cover the projected expenses and build a surplus. There are no special assessments planned for 2025.

# Six-Year Reserve Account Estimate, End of Year (At Current Contribution)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Activity | 2025 | 2026 | 2027 | 2028 | 2029 | 2030 |
| Total Projected Costs, $ | 4,100 | 6,262 | 34,132 | 52,062 | 67,553 | 6,504 |
| Total CD and MMA Reserve Funds, $ | 19,761 | 45,661 | 61,007 | 47,920 | 16,327 | <31,343> |
| Additions – Dues & Oper. Surplus, $ | 30,000 | 21,608 | 21,044 | 20,469 | 19,883 | 19,284 |
| Total Reserves at Year End, $ | 45,661 | 61,007 | 47,920 | 16,327 | <31,343> | <18,562> |

# Six-Year Reserve Account Estimate, End of Year (At Proposed Contribution)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Activity | 2025 | 2026 | 2027 | 2028 | 2029 | 2030 |
| Total Projected Costs, $ | 4,100 | 6,262 | 34,132 | 52,062 | 67,553 | 6,504 |
| Total CD and MMA Reserve Funds, $ | 19,761 | 45,661 | 61,007 | 56,220 | 32,927 | 1,857 |
| Additions – Dues & Oper. Surplus, $ | 30,000 | 21,608 | 29,344 | 28,769 | 36,483 | 35,884 |
| Total Reserves at Year End, $ | 45,661 | 61,007 | 56,220 | 32,927 | 1,857 | 31,238 |

With respect to major roadwork, the condition of the roads will be tracked on an ongoing basis. With diligence, there would be several years to adjust the dues rate to avoid or reduce any special assessment required.

As required by state regulation RCW 64.90.550, the following required disclosure is made:

" This reserve study should be reviewed carefully. It may not include all common and limited common element components that will require major maintenance, repair, or replacement in future years, and may not include regular contributions to a reserve account for the cost of such maintenance, repair, or replacement. The failure to include a component in a reserve study, or to provide contributions to a reserve account for a component, may, under some circumstances, require the association to (1) defer major maintenance, repair, or replacement, (2) increase future reserve contributions, (3) borrow funds to pay for major maintenance, repair, or replacement, or (4) impose special assessments for the cost of major maintenance, repair, or replacement."